# Construction Management System - Requirements Document

## Document Control

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | January 12, 2026 | Paul Kawalya | Initial comprehensive requirements document |

## 1. EXECUTIVE SUMMARY

### 1.1 Purpose

This document defines the comprehensive functional and technical requirements for a construction management system that combines the Common Data Environment (CDE) capabilities of Asite with the field-to-finance execution strengths of Procore, delivering a unified platform for construction project lifecycle management.

### 1.2 Core Philosophy

The system shall provide a Single Source of Truth with Field-to-Finance Execution, enabling seamless data flow across the entire construction lifecycle:

- Design → Construction → Handover: Complete project lifecycle coverage

- Documents → Tasks → Costs → Compliance: Integrated data relationships

- Web + Mobile, Offline-First: Accessible anywhere, functional without connectivity

### 1.3 Scope

The system encompasses all phases of construction project management, from initial design documentation through project closeout and handover, serving all stakeholders, including owners, contractors, subcontractors, consultants, and regulatory authorities.

## 2. SYSTEM-WIDE REQUIREMENTS

### 2.1 Platform Architecture

REQ-SYS-001: The system shall provide web-based access through modern browsers (Chrome, Firefox, Safari, Edge) without requiring plugins.

REQ-SYS-002: The system shall provide native mobile applications for Android devices.

REQ-SYS-003: The system shall support offline functionality with automatic synchronization when connectivity is restored.

REQ-SYS-004: The system shall maintain data consistency across all access points (web, mobile, offline).

REQ-SYS-005: The system shall support multi-language interfaces for international deployments.

### 2.2 Performance Requirements

REQ-SYS-006: The system shall support concurrent access by unlimited users without performance degradation.

REQ-SYS-007: Page load times shall not exceed 3 seconds under normal network conditions.

REQ-SYS-008: Mobile app synchronization shall complete within 5 minutes for typical daily field data.

REQ-SYS-009: The system shall support projects with up to 1 million documents without performance impact.

REQ-SYS-010: Real-time dashboard updates shall reflect changes within 30 seconds.

### 2.3 Data Security & Privacy

REQ-SYS-011: All data transmission shall be encrypted using TLS 1.3 or higher.

REQ-SYS-012: All data at rest shall be encrypted using AES-256 or equivalent.

REQ-SYS-013: The system shall maintain comprehensive audit logs for all data access and modifications.

REQ-SYS-014: Audit logs shall be immutable and retained for a minimum of 7 years.

REQ-SYS-015: The system shall support GDPR, CCPA, and other relevant data protection regulations.

## 3. COMMON DATA ENVIRONMENT (CDE) MODULE

### 3.1 Document & Drawing Management

#### 3.1.1 Central Repository

REQ-CDE-001: The system shall provide a centralized, cloud-based document repository accessible to all authorized project participants.

REQ-CDE-002: The system shall support storage of all common file formats including:

- CAD drawings (DWG, DXF, DGN)

- Documents (PDF, DOC, DOCX, XLS, XLSX, PPT)

- Images (JPG, PNG, TIFF, BMP)

- Models (IFC, RVT, NWD, NWC)

- Videos (MP4, AVI, MOV)

REQ-CDE-003: Individual file size limits shall be minimum 2GB per file.

REQ-CDE-004: Total project storage shall scale to accommodate projects of any size.

#### 3.1.2 Folder Structure & Organization

REQ-CDE-005: The system shall support hierarchical folder structures configurable by:

- Project

- Discipline (Architectural, Structural, MEP, Civil, etc.)

- Document type

- Contract package

- Custom taxonomies

REQ-CDE-006: The system shall support multiple folder structure templates that can be applied to new projects.

REQ-CDE-007: The system shall allow folder structures to be modified during project execution without breaking links.

REQ-CDE-008: The system shall support bulk folder creation and copying between projects.

#### 3.1.3 Drawing Registers

REQ-CDE-009: The system shall maintain automated drawing registers with metadata including:

- Drawing number

- Drawing title

- Discipline

- Revision number

- Issue date

- Status

- Author/originator

- Scale

- File format

REQ-CDE-010: Drawing registers shall be automatically updated when new drawings are uploaded or revised.

REQ-CDE-011: The system shall support custom drawing numbering conventions per project or organization.

REQ-CDE-012: Drawing registers shall be exportable to Excel, PDF, and other standard formats.

#### 3.1.4 Version Control & Comparison

REQ-CDE-013: The system shall automatically version all documents, creating new versions on each update.

REQ-CDE-014: The system shall retain all previous versions with full metadata and content.

REQ-CDE-015: Users shall be able to view any previous version without overwriting the current version.

REQ-CDE-016: The system shall provide a side-by-side comparison of document versions.

REQ-CDE-017: For drawings, the system shall provide visual markup showing differences between versions.

REQ-CDE-018: The system shall prevent accidental overwriting of documents by concurrent users.

REQ-CDE-019: The system shall support check-out/check-in functionality for controlled editing.

REQ-CDE-020: Version history shall include metadata: who, when, what changed, and why (if provided).

#### 3.1.5 Markups & Annotations

REQ-CDE-021: The system shall provide built-in markup tools for PDFs and drawings without requiring external software.

REQ-CDE-022: Markup tools shall include:

- Text annotations and comments

- Cloud/callout shapes

- Arrows and lines

- Highlighting

- Stamps (approved, rejected, custom)

- Measurement tools

- Freehand drawing

REQ-CDE-023: Markups shall be saved as separate layers that can be toggled on/off.

REQ-CDE-024: Multiple users shall be able to add markups to the same document simultaneously.

REQ-CDE-025: Each markup shall be attributed to the user who created it with timestamp.

REQ-CDE-026: Markups shall be exportable as a flattened PDF or as XML for import to CAD systems.

REQ-CDE-027: The system shall support markup sets that can be applied to multiple drawings.

#### 3.1.6 File Transmittals

REQ-CDE-028: The system shall support creation of document transmittals for formal document exchange.

REQ-CDE-029: Transmittals shall include:

- Transmittal number (auto-generated or manual)

- From/To organizations and individuals

- Subject and description

- Document list with purpose codes

- Required actions

- Response due dates

REQ-CDE-030: The system shall support standard transmittal templates per organization or project.

REQ-CDE-031: Recipients shall receive notifications of new transmittals via email and in-app.

REQ-CDE-032: Recipients shall be able to respond to transmittals directly within the system.

REQ-CDE-033: Transmittal status shall be tracked (sent, received, acknowledged, responded).

REQ-CDE-034: The system shall maintain a complete transmittal register with search and filter capabilities.

#### 3.1.7 Access Control & Permissions

REQ-CDE-035: The system shall support granular permission controls at folder, document, and field levels.

REQ-CDE-036: Permission levels shall include minimum:

- No access

- View only

- Download

- Comment/markup

- Upload

- Edit

- Delete

- Manage permissions

REQ-CDE-037: Permissions shall be assignable by:

- Individual users

- User roles

- Organizations

- Project teams

REQ-CDE-038: The system shall support temporary access grants with automatic expiration.

REQ-CDE-039: Permission changes shall be logged in the audit trail.

REQ-CDE-040: Users shall only see folders and documents they have permission to access.

#### 3.1.8 ISO 19650 Compliance

REQ-CDE-041: The system shall implement the ISO 19650 information management workflow with distinct containers:

- Work in Progress (WIP)

- Shared

- Published

- Archive

REQ-CDE-042: Document status transitions shall follow ISO 19650 defined workflows.

REQ-CDE-043: The system shall enforce suitability codes according to ISO 19650 standards.

REQ-CDE-044: The system shall maintain the Common Data Environment (CDE) as defined in ISO 19650.

REQ-CDE-045: The system shall support ISO 19650 Level 2 and Level 3 (BIM Level 2 and 3) requirements.

REQ-CDE-046: The system shall generate ISO 19650 compliant naming conventions and metadata.

#### 3.1.9 Audit Trail

REQ-CDE-047: The system shall log all document activities including:

- Uploads

- Downloads

- Views

- Edits

- Deletions

- Permission changes

- Status changes

- Transmittal actions

REQ-CDE-048: Audit logs shall capture: user, timestamp, action, affected items, and source (IP/device).

REQ-CDE-049: Audit trails shall be searchable and filterable by date range, user, action type, and document.

REQ-CDE-050: Audit logs shall be exportable for compliance and legal purposes.

REQ-CDE-051: The system shall prevent users from modifying or deleting audit log entries.

### 3.2 Document Workflows

#### 3.2.1 Review & Approval Process

REQ-CDE-052: The system shall support configurable multi-step review and approval workflows.

REQ-CDE-053: Workflows shall support both sequential (step-by-step) and parallel (simultaneous) approval paths.

REQ-CDE-054: Workflow steps shall include:

- Review and comment

- Revise and resubmit

- Approve

- Reject

- Conditional approval

- Information only

REQ-CDE-055: Each workflow step shall allow comments and attachments.

REQ-CDE-056: The system shall support workflow templates that can be applied to document types or folders.

REQ-CDE-057: Workflows shall support conditional routing based on document attributes or previous responses.

REQ-CDE-058: Users shall be able to delegate workflow tasks to other users.

REQ-CDE-059: The system shall maintain complete workflow history for each document.

#### 3.2.2 SLA Tracking

REQ-CDE-060: The system shall support Service Level Agreement (SLA) tracking for workflow steps.

REQ-CDE-061: SLA targets shall be configurable by:

- Workflow type

- Document type

- Priority level

- Organization or role

REQ-CDE-062: The system shall calculate and display time remaining for each workflow task.

REQ-CDE-063: SLA compliance metrics shall be visible on dashboards and reports.

REQ-CDE-064: The system shall identify overdue and at-risk workflow tasks.

REQ-CDE-065: SLA performance shall be tracked by user, team, and organization.

#### 3.2.3 Automated Reminders

REQ-CDE-066: The system shall automatically send reminders for pending workflow tasks.

REQ-CDE-067: Reminder frequency shall be configurable (daily, every 2 days, weekly, etc.).

REQ-CDE-068: Reminders shall escalate to supervisors or alternate users if tasks remain incomplete.

REQ-CDE-069: Users shall receive reminders via email, in-app notifications, and optionally SMS.

REQ-CDE-070: The system shall send advance warnings before SLA deadlines are breached.

#### 3.2.4 Status Tagging

REQ-CDE-071: The system shall support standard document status tags including:

- Work in Progress (WIP)

- Shared (for review/collaboration)

- Published (approved for use)

- Archived (superseded/obsolete)

REQ-CDE-072: The system shall support custom status tags per project or organization.

REQ-CDE-073: Status changes shall be controlled by workflow completion or manual override with permissions.

REQ-CDE-074: Document lists and searches shall be filterable by status.

REQ-CDE-075: Status changes shall trigger notifications to relevant stakeholders.

REQ-CDE-076: Only the latest "Published" version shall be visible to field users unless they specifically request historical versions.

## 4. PROJECT EXECUTION & FIELD MANAGEMENT MODULE

### 4.1 Daily Site Operations

#### 4.1.1 Daily Logs

REQ-FIELD-001: The system shall provide mobile-optimized daily log entry forms.

REQ-FIELD-002: Daily logs shall capture:

- Date and weather conditions

- Manpower by trade and hours worked

- Equipment on site and hours operated

- Work activities and locations

- Visitors and deliveries

- Progress achieved

- Issues and delays

- Safety observations

- Photos and videos

REQ-FIELD-003: Daily logs shall support offline entry with automatic sync when online.

REQ-FIELD-004: The system shall support multiple daily logs per project (by supervisor, area, or trade).

REQ-FIELD-005: Daily logs shall be time-stamped and locked after submission to prevent alteration.

REQ-FIELD-006: Historical daily logs shall be searchable and viewable by authorized users.

REQ-FIELD-007: The system shall generate summary reports from daily log data across date ranges.

#### 4.1.2 Weather Tracking

REQ-FIELD-008: The system shall allow manual entry of weather conditions including:

- Temperature (high/low)

- Precipitation type and amount

- Wind speed and direction

- General conditions (clear, cloudy, rainy, etc.)

REQ-FIELD-009: The system shall optionally integrate with weather data services to auto-populate conditions based on location.

REQ-FIELD-010: Weather data shall be associated with daily logs and available for reporting.

REQ-FIELD-011: Weather history shall be exportable for claims and delay analysis.

#### 4.1.3 Manpower & Equipment Logs

REQ-FIELD-012: The system shall maintain manpower logs capturing:

- Trade/classification

- Number of workers

- Hours worked (regular, overtime)

- Tasks performed

- Associated cost codes

REQ-FIELD-013: The system shall maintain equipment logs capturing:

- Equipment type and ID

- Hours operated

- Operator

- Tasks performed

- Fuel consumption

- Maintenance alerts

REQ-FIELD-014: Manpower and equipment data shall integrate with cost tracking modules.

REQ-FIELD-015: The system shall support crew composition templates for recurring work teams.

#### 4.1.4 Site Photos & Videos

REQ-FIELD-016: The mobile app shall provide direct camera access for capturing photos and videos.

REQ-FIELD-017: Photos and videos shall automatically capture metadata:

- GPS location

- Timestamp

- The user who captured

- Device information

REQ-FIELD-018: Users shall be able to add descriptions, tags, and location references to photos/videos.

REQ-FIELD-019: Photos and videos shall be organized by:

- Date

- Location/area

- Activity type

- User

- Custom tags

REQ-FIELD-020: The system shall support photo markup and annotation.

REQ-FIELD-021: Photos and videos shall be linkable to inspections, tasks, RFIs, and other records.

REQ-FIELD-022: The system shall support time-lapse photo sequences of construction progress.

#### 4.1.5 Offline Functionality

REQ-FIELD-023: The mobile app shall allow all daily logging functions to work fully offline.

REQ-FIELD-024: Offline data shall be stored securely on the device with encryption.

REQ-FIELD-025: Upon reconnection, the app shall automatically synchronize offline data to the server.

REQ-FIELD-026: The system shall detect and resolve conflicts if multiple users edit the same records offline.

REQ-FIELD-027: Users shall receive confirmation when offline data has been successfully synchronized.

REQ-FIELD-028: The system shall allow selective sync (e.g., sync logs first, then photos) for bandwidth management.

### 4.2 Quality & Safety Management

#### 4.2.1 Inspections & Checklists

REQ-QS-001: The system shall provide customizable inspection templates and checklists.

REQ-QS-002: Inspection templates shall support:

- Multiple question types (yes/no, pass/fail, numeric, text, dropdown, multiple choice)

- Conditional questions based on previous answers

- Required vs optional fields

- Photo requirements

- Signature capture

- GPS location capture

REQ-QS-003: The system shall support inspection scheduling and assignment.

REQ-QS-004: Inspections shall be performable offline on mobile devices.

REQ-QS-005: Inspection results shall automatically calculate pass/fail status based on defined criteria.

REQ-QS-006: Failed inspections shall automatically generate tasks or NCRs for resolution.

REQ-QS-007: The system shall maintain inspection history linked to locations, activities, and contracts.

REQ-QS-008: Inspection reports shall be automatically generated and distributable via the system.

#### 4.2.2 Non-Conformance Reports (NCRs), Defects & Snag Lists

REQ-QS-009: The system shall support creation and management of non-conformance reports (NCRs), defects, and snag items.

REQ-QS-010: NCR/Defect records shall capture:

- Description and location

- Severity/priority

- Responsible party

- Due date

- Associated costs

- Photos and attachments

- Root cause

- Corrective actions

- Status

REQ-QS-011: NCRs/Defects shall support workflow routing for review and approval.

REQ-QS-012: The system shall track NCR/Defect status (open, in progress, resolved, verified, closed).

REQ-QS-013: NCRs/Defects shall be linkable to inspections, drawings, specifications, and contracts.

REQ-QS-014: The system shall generate snag lists by location, trade, or package.

REQ-QS-015: Snag lists shall be exportable and suitable for handover documentation.

REQ-QS-016: The system shall track NCR/Defect metrics (count, resolution time, repeat occurrences).

#### 4.2.3 Safety Observations & Incidents

REQ-QS-017: The system shall support safety observation reporting including:

- Safe behaviors (positive observations)

- Unsafe conditions

- Unsafe acts

- Near misses

- Hazards

REQ-QS-018: Safety observations shall capture:

- Type and category

- Location

- Personnel involved

- Photos

- Immediate actions taken

- Follow-up required

REQ-QS-019: The system shall support incident reporting for:

- Injuries (first aid, medical treatment, lost time)

- Property damage

- Environmental incidents

- Security breaches

REQ-QS-020: Incident reports shall capture:

- Date, time, and location

- Personnel involved

- Witnesses

- Description of incident

- Injuries sustained

- Treatment provided

- Property damage description

- Photos and diagrams

- Immediate response actions

REQ-QS-021: Incident reports shall trigger notifications to safety managers and designated personnel.

REQ-QS-022: The system shall support injury classification per OSHA or local regulatory standards.

#### 4.2.4 Root Cause & Corrective Actions

REQ-QS-023: The system shall support root cause analysis workflows for NCRs and incidents.

REQ-QS-024: Root cause analysis shall include:

- 5 Whys methodology

- Fishbone/Ishikawa diagrams

- Failure mode categorization

- Contributing factors

REQ-QS-025: The system shall support corrective and preventive action (CAPA) tracking.

REQ-QS-026: Corrective actions shall include:

- Description of action

- Responsible party

- Due date

- Implementation status

- Verification method

- Effectiveness review

REQ-QS-027: The system shall link corrective actions to the originating NCR or incident.

REQ-QS-028: The system shall track repeat issues and patterns requiring systemic changes.

### 4.3 RFIs & Submittals

#### 4.3.1 RFI Management

REQ-RFI-001: The system shall provide request for information (RFI) creation, tracking, and management.

REQ-RFI-002: RFI records shall capture:

- RFI number (auto-generated or manual)

- Subject and description

- Drawing/specification references

- Cost impact (yes/no/unknown)

- Schedule impact (yes/no/unknown)

- Priority

- Requested by

- Assigned to

- Required response date

- Attachments and photos

REQ-RFI-003: RFIs shall support workflow routing for review and response.

REQ-RFI-004: The system shall track RFI status (draft, submitted, under review, answered, closed).

REQ-RFI-005: RFI responses shall capture:

- Response description

- Attachments and sketches

- Cost implications

- Schedule implications

- Responder and date

REQ-RFI-006: RFIs shall be linkable to drawings, specifications, submittals, and change orders.

REQ-RFI-007: The system shall maintain an RFI register with search and filter capabilities.

REQ-RFI-008: The system shall track RFI metrics (response time, open count, cost/schedule impacts).

REQ-RFI-009: RFI responses shall be automatically distributed to relevant stakeholders.

#### 4.3.2 Submittals

REQ-SUB-001: The system shall provide submittal creation, tracking, and management.

REQ-SUB-002: Submittal records shall capture:

- Submittal number

- Specification section reference

- Type (shop drawings, product data, samples, etc.)

- Description

- Submitted by

- Required action (review, approval, etc.)

- Required response date

- Status

- Attachments

REQ-SUB-003: The system shall maintain a submittal register/log.

REQ-SUB-004: Submittals shall support workflow routing for review and approval.

REQ-SUB-005: Submittal responses shall include:

- Action taken (approved, approved as noted, revise and resubmit, rejected)

- Comments

- Marked-up documents

- Responder and date

REQ-SUB-006: The system shall track submittal status through multiple review cycles if needed.

REQ-SUB-007: Submittals shall be linkable to drawings, specifications, contracts, and RFIs.

REQ-SUB-008: The system shall track submittal metrics (response time, approval rate, revision cycles).

#### 4.3.3 Linking to Project Information

REQ-RFI-010: RFIs shall be linkable to specific drawings with location markup.

REQ-RFI-011: RFIs shall be linkable to specification sections and contract documents.

REQ-SUB-009: Submittals shall be linkable to specification sections and related drawings.

REQ-SUB-010: When viewing drawings or specifications, users shall see all related RFIs and submittals.

REQ-RFI-012: The system shall display RFI/submittal markers on drawing views showing their locations.

#### 4.3.4 Response Time Tracking

REQ-RFI-013: The system shall track time elapsed from RFI submission to response.

REQ-RFI-014: The system shall identify overdue RFIs based on required response dates.

REQ-SUB-011: The system shall track time elapsed from submittal submission to response.

REQ-SUB-012: The system shall identify overdue submittals based on required response dates.

REQ-RFI-015: Response time metrics shall be available on dashboards and reports by project, responder, and time period.

## 5. TASK & WORKFLOW ENGINE MODULE

### 5.1 Task Management

REQ-TASK-001: The system shall provide comprehensive task creation and management capabilities.

REQ-TASK-002: Task records shall capture:

- Title and description

- Assigned to (user or role)

- Created by

- Priority (low, normal, high, critical)

- Due date

- Status (not started, in progress, completed, on hold, cancelled)

- % complete

- Actual start and finish dates

- Estimated hours

- Actual hours

- Location/area

- Cost code

- Tags/categories

REQ-TASK-003: Tasks shall support file attachments and links to project documents.

REQ-TASK-004: Tasks shall be linkable to:

- Documents and drawings

- RFIs

- Submittals

- Inspections

- NCRs/Defects

- Contracts

- Schedule activities

- Cost codes

REQ-TASK-005: The system shall support task dependencies (predecessor/successor relationships).

REQ-TASK-006: The system shall support parent-child task hierarchies (subtasks).

REQ-TASK-007: The system shall support recurring tasks (daily, weekly, monthly, custom).

REQ-TASK-008: Tasks shall be viewable in multiple formats:

- List view

- Kanban board

- Calendar view

- Gantt chart

- Map view (location-based)

### 5.2 Role-Based Assignment

REQ-TASK-009: Tasks shall be assignable to:

- Individual users

- Roles (e.g., Project Manager, Site Engineer)

- Teams/groups

- Organizations

REQ-TASK-010: When assigned to a role or team, the system shall notify all members.

REQ-TASK-011: Team members shall be able to self-assign tasks from their team queue.

REQ-TASK-012: The system shall support task reassignment with notification to previous and new assignees.

REQ-TASK-013: The system shall track task workload by user and team for capacity planning.

### 5.3 Escalation Rules

REQ-TASK-014: The system shall support configurable escalation rules based on:

- Time overdue

- Priority level

- Task type

- Assigned user or role

REQ-TASK-015: Escalations shall automatically reassign tasks or send notifications to:

- Supervisors/managers

- Alternate users

- Project leadership

REQ-TASK-016: The system shall log all escalations in the task history.

REQ-TASK-017: Users shall be notified before escalation occurs (configurable warning period).

REQ-TASK-018: Escalation rules shall be configurable at organization and project levels.

### 5.4 Notifications

REQ-TASK-019: The system shall send notifications for task events including:

- New task assignment

- Task due soon

- Task overdue

- Task status change

- Task comments added

- Task completed

- Task escalation

REQ-TASK-020: Notifications shall be delivered via:

- Email

- In-app notifications

- Mobile push notifications

- SMS (configurable)

REQ-TASK-021: Users shall be able to configure notification preferences by event type and delivery method.

REQ-TASK-022: Notification frequency shall be configurable (immediate, daily digest, etc.).

REQ-TASK-023: The system shall support @mentions in task comments to notify specific users.

REQ-TASK-024: Unread notifications shall be visible in a notification center accessible from all system views.

## 6. COST, CONTRACTS & COMMERCIALS MODULE

### 6.1 Cost Management

#### 6.1.1 Project Budgets

REQ-COST-001: The system shall support creation and management of project budgets.

REQ-COST-002: Budgets shall be structured by:

- Cost codes (hierarchical)

- Contract packages

- Project phases

- Work breakdown structure (WBS)

- Custom categories

REQ-COST-003: The system shall support multiple budget versions (original, revised, approved).

REQ-COST-004: Budget line items shall include:

- Cost code

- Description

- Quantity

- Unit of measure

- Unit cost

- Total budgeted cost

- Contingency

- Notes

REQ-COST-005: The system shall support budget imports from Excel and other systems.

REQ-COST-006: Budget modifications shall require approval workflow if configured.

REQ-COST-007: The system shall maintain complete budget change history.

#### 6.1.2 Cost Codes

REQ-COST-008: The system shall support hierarchical cost code structures (CSI, custom, or hybrid).

REQ-COST-009: Cost codes shall be applicable across all cost transactions:

- Budgets

- Commitments

- Change orders

- Invoices

- Time and materials

- Actuals

REQ-COST-010: The system shall support master cost code libraries that can be applied to multiple projects.

REQ-COST-011: Cost codes shall support multiple levels of detail (summary to granular).

REQ-COST-012: Users shall be able to map external cost codes to internal codes for reporting.

#### 6.1.3 Commitments

REQ-COST-013: The system shall track commitments (contracts and purchase orders) against budget.

REQ-COST-014: Commitment records shall capture:

- Commitment number

- Vendor/contractor

- Description

- Cost codes

- Original commitment amount

- Approved change orders

- Pending change orders

- Revised commitment amount

- Invoiced to date

- Retainage held

- Amount remaining

REQ-COST-015: The system shall prevent commitment creation if budget is insufficient (with override permission).

REQ-COST-016: Commitments shall be linkable to contracts and subcontracts.

REQ-COST-017: The system shall track commitment status (draft, approved, in progress, completed, closed).

#### 6.1.4 Variations / Change Orders

REQ-COST-018: The system shall support creation and management of change orders for all contract types.

REQ-COST-019: Change order records shall capture:

- Change order number

- Related contract/commitment

- Description

- Reason for change

- Cost codes

- Amount

- Schedule impact

- Status (draft, pending approval, approved, rejected)

- Approval chain

- Backup documentation

REQ-COST-020: Change orders shall support multi-level approval workflows.

REQ-COST-021: The system shall track change order status through approval process.

REQ-COST-022: Approved change orders shall automatically update commitment and budget values.

REQ-COST-023: The system shall maintain a change order log/register per project.

REQ-COST-024: Change orders shall be analyzable by reason code, cost code, and contractor.

#### 6.1.5 Forecasting

REQ-COST-025: The system shall provide cost forecasting capabilities.

REQ-COST-026: Forecasts shall include:

- Committed costs (contracts + approved COs)

- Pending costs (pending COs)

- Estimated cost to complete

- Total forecasted cost at completion

- Variance to budget

REQ-COST-027: The system shall support multiple forecast scenarios (optimistic, expected, pessimistic).

REQ-COST-028: Forecasts shall be updatable based on actual progress and trends.

REQ-COST-029: Forecast assumptions and basis shall be documentable in the system.

REQ-COST-030: The system shall track forecast accuracy over time against actuals.

#### 6.1.6 Actual vs Budget Tracking

REQ-COST-031: The system shall provide real-time actual vs budget reporting by:

- Cost code

- Contract

- Phase

- Time period

- Custom groupings

REQ-COST-032: Cost reports shall display:

- Original budget

- Revised budget (with approved changes)

- Committed costs

- Actual costs (invoiced and paid)

- Forecasted final cost

- Variance (amount and %)

- Budget remaining

REQ-COST-033: The system shall provide earned value management (EVM) metrics:

- Planned value (PV)

- Earned value (EV)

- Actual cost (AC)

- Schedule variance (SV)

- Cost variance (CV)

- Schedule performance index (SPI)

- Cost performance index (CPI)

REQ-COST-034: Cost dashboards shall use color coding to highlight budget issues (green, yellow, red thresholds).

REQ-COST-035: The system shall provide trend analysis showing cost performance over time.

### 6.2 Contract Management

#### 6.2.1 Main Contracts

REQ-CONT-001: The system shall support management of main/prime contracts with clients/owners.

REQ-CONT-002: Contract records shall capture:

- Contract number and title

- Client/owner

- Contract type (lump sum, unit price, cost plus, GMP, etc.)

- Contract value

- Start and end dates

- Retainage percentage

- Payment terms

- Insurance requirements

- Performance bond details

- Contract documents (uploaded files)

REQ-CONT-003: The system shall support contract amendments and modifications with version control.

REQ-CONT-004: Contract values shall integrate with project budgets and forecasts.

REQ-CONT-005: The system shall track contract status (draft, executed, active, completed, closed).

#### 6.2.2 Subcontracts

REQ-CONT-006: The system shall support management of subcontracts and purchase orders.

REQ-CONT-007: Subcontract records shall include all elements of main contracts plus:

- Scope of work description

- Schedule of values

- Insurance certificates

- Bond information

- Licenses and qualifications

- Safety compliance requirements

REQ-CONT-008: Subcontracts shall be linkable to cost commitments.

REQ-CONT-009: The system shall support subcontract close-out workflows.

REQ-CONT-010: The system shall track subcontractor performance metrics for future selection.

#### 6.2.3 Payment Applications

REQ-PAY-001: The system shall support creation and processing of payment applications (progress claims).

REQ-PAY-002: Payment applications shall include:

- Application number and period

- Schedule of values with line items

- Work completed this period

- Stored materials

- Total completed to date

- Retainage held

- Amount due this period

- Change orders included

- Supporting documentation

REQ-PAY-003: For subcontractor payments, the system shall support review and approval workflow.

REQ-PAY-004: For owner payments, the system shall generate standard forms (AIA G702/G703 or equivalent).

REQ-PAY-005: The system shall track payment application status (draft, submitted, under review, approved, paid).

REQ-PAY-006: Payment history shall be maintained and accessible for all contracts.

REQ-PAY-007: The system shall reconcile payments against contract values and commitments.

#### 6.2.4 Retentions (Retainage)

REQ-PAY-008: The system shall automatically calculate retainage based on contract terms.

REQ-PAY-009: Retainage rates shall be configurable per contract and may vary by milestone.

REQ-PAY-010: The system shall track:

- Retainage withheld to date

- Retainage released

- Retainage remaining

REQ-PAY-011: The system shall support partial or full retainage release upon contract completion or milestones.

REQ-PAY-012: Retainage release shall require approval workflow.

#### 6.2.5 Certificates

REQ-CERT-001: The system shall support upload and tracking of certificates including:

- Insurance certificates

- Payment and performance bonds

- Professional licenses

- Safety certifications

- Quality certifications (ISO, etc.)

REQ-CERT-002: The system shall track certificate expiration dates.

REQ-CERT-003: Users shall receive alerts before certificates expire (configurable lead time).

REQ-CERT-004: Expired certificates shall be highlighted in contractor records and reports.

REQ-CERT-005: The system shall maintain certificate history for compliance audits.

#### 6.2.6 Claims Management

REQ-CLAIM-001: The system shall support creation and tracking of contract claims.

REQ-CLAIM-002: Claim records shall capture:

- Claim number and title

- Claimant and respondent

- Contract reference

- Basis of claim (delay, disruption, extra work, etc.)

- Amount claimed

- Time extension requested

- Description and supporting narrative

- Documentation (schedules, correspondence, photos, etc.)

- Status (draft, submitted, under review, negotiating, settled, disputed)

- Resolution and outcome

REQ-CLAIM-003: Claims shall support attachment of supporting documents, schedules, and cost breakdowns.

REQ-CLAIM-004: The system shall track claim negotiations and responses.

REQ-CLAIM-005: Claims shall be linkable to related RFIs, change orders, and correspondence.

REQ-CLAIM-006: The system shall maintain a claims register with search and reporting capabilities.

## 7. PLANNING & PROGRESS CONTROL MODULE

### 7.1 Program of Works (Schedule)

REQ-PLAN-001: The system shall provide integrated scheduling capabilities with Gantt chart visualization.

REQ-PLAN-002: The system shall support import of schedules from MS Project, Primavera P6, and other scheduling tools.

REQ-PLAN-003: Schedule activities shall include:

- Activity ID and name

- Duration

- Start and finish dates (planned, actual, forecasted)

- Predecessors and successors

- Calendar and working days

- Resource assignments

- Cost codes

- Location/area

- % complete

- Float/slack

- Critical path indication

REQ-PLAN-004: The system shall automatically calculate critical path based on activity relationships.

REQ-PLAN-005: The system shall support multiple schedule baselines (original, approved, current).

REQ-PLAN-006: Schedule changes shall be tracked with history and comparison to baseline.

REQ-PLAN-007: The system shall support resource leveling and workload balancing.

REQ-PLAN-008: Schedules shall be exportable in standard formats (MPP, XER, PDF, Excel).

### 7.2 Milestones

REQ-PLAN-009: The system shall support creation and tracking of project milestones.

REQ-PLAN-010: Milestones shall include:

- Name and description

- Target date

- Actual date

- Status (not started, in progress, achieved, missed)

- Responsible party

- Dependencies

REQ-PLAN-011: Milestone achievements shall trigger notifications to stakeholders.

REQ-PLAN-012: Milestones shall be displayable on project dashboards and timelines.

REQ-PLAN-013: The system shall track milestone performance (on-time, delayed, early completion).

### 7.3 Look-Ahead Planning

REQ-PLAN-014: The system shall support short-term look-ahead planning (typically 2-6 weeks).

REQ-PLAN-015: Look-ahead plans shall include:

- Activities planned for the period

- Resource requirements

- Material requirements

- Constraints and dependencies

- Prerequisite completions

REQ-PLAN-016: Look-ahead plans shall be updateable weekly or per configured period.

REQ-PLAN-017: The system shall compare look-ahead plans to actual execution for reliability tracking.

REQ-PLAN-018: Look-ahead plans shall integrate with procurement and resource planning.

### 7.4 Progress Tracking

REQ-PLAN-019: The system shall support multiple methods of progress tracking:

- % complete (manual entry)

- Units completed vs planned

- Start/finish dates

- Earned value

- Physical measurement

REQ-PLAN-020: Progress updates shall be capturable on mobile devices from the field.

REQ-PLAN-021: Progress shall be updateable at activity level and roll up to summary levels.

REQ-PLAN-022: The system shall calculate schedule performance metrics:

- Planned vs actual progress

- Schedule variance

- Activities ahead/on-time/behind

- Critical activities status

REQ-PLAN-023: Progress shall be visualized through:

- Gantt charts with progress bars

- S-curves (planned vs actual)

- Histograms

- Trend charts

### 7.5 Integration with Other Modules

REQ-PLAN-024: Schedule activities shall be linkable to:

- Cost codes and budgets

- Tasks and workflows

- Inspections and quality records

- Submittals and RFIs

- Progress photos

REQ-PLAN-025: Cost progress shall be comparable to schedule progress for earned value analysis.

REQ-PLAN-026: Delays captured in daily logs shall be linkable to schedule activities for impact analysis.

REQ-PLAN-027: Progress updates shall automatically update related tasks and notifications.

## 8. REPORTING & DASHBOARDS MODULE

### 8.1 Real-Time Dashboards

REQ-DASH-001: The system shall provide role-based dashboards with real-time data.

REQ-DASH-002: Dashboard widgets shall include:

- Key performance indicators (KPIs)

- Charts and graphs

- Data tables

- Maps

- Activity feeds

- Alerts and notifications

- Quick action buttons

REQ-DASH-003: Users shall be able to customize their dashboards by adding, removing, and arranging widgets.

#### 8.1.1 Project Health Dashboard

REQ-DASH-004: Project health dashboards shall display:

- Overall project status (on track, at risk, critical)

- Schedule performance (ahead, on time, behind)

- Cost performance (under budget, on budget, over budget)

- Quality metrics (inspections pass rate, defect trends)

- Safety metrics (incident rate, observations)

- Outstanding items count (RFIs, submittals, tasks)

- Recent activities and updates

REQ-DASH-005: Health indicators shall use visual cues (colors, icons) for quick assessment.

REQ-DASH-006: Users shall be able to drill down from summary metrics to detailed data.

#### 8.1.2 Cost Performance Dashboard

REQ-DASH-007: Cost dashboards shall display:

- Budget vs actual vs forecast

- Commitments and remaining budget

- Cash flow (projected vs actual)

- Change order summary

- Cost variance by code/package

- Top cost drivers

- Payment status

REQ-DASH-008: Cost charts shall include:

- Budget consumption curves

- Cost breakdown by category

- Forecast trends

- Variance analysis charts

#### 8.1.3 Task Status Dashboard

REQ-DASH-009: Task dashboards shall display:

- Tasks by status (not started, in progress, completed, overdue)

- My tasks and team tasks

- High-priority tasks

- Tasks due soon

- Task completion trends

- Workload by team member

REQ-DASH-010: Task visualizations shall include Kanban boards, calendars, and lists.

#### 8.1.4 File Activity Dashboard

REQ-DASH-011: Document activity dashboards shall display:

- Recently uploaded files

- Pending reviews and approvals

- Overdue workflow tasks

- Most accessed documents

- Storage usage

- Document status distribution

- Transmittal activity

#### 8.1.5 Compliance Indicators

REQ-DASH-012: Compliance dashboards shall display:

- ISO 19650 compliance status

- Overdue submittals and RFIs

- Expired certificates

- Incomplete inspections

- Open NCRs and defects

- Safety observation trends

- Audit findings

REQ-DASH-013: Compliance indicators shall highlight items requiring immediate attention.

### 8.2 Custom Reports

#### 8.2.1 Report Builder

REQ-REP-001: The system shall provide a custom report builder with drag-and-drop interface.

REQ-REP-002: Report builder shall support:

- Selection of data sources (documents, tasks, costs, etc.)

- Field selection and ordering

- Filtering and sorting

- Grouping and subtotals

- Calculated fields and formulas

- Charts and visualizations

- Headers, footers, and branding

REQ-REP-003: Users shall be able to save custom report templates for reuse.

REQ-REP-004: Report templates shall be shareable across projects and organizations.

REQ-REP-005: The system shall include a library of pre-built report templates for common needs.

#### 8.2.2 Export Formats

REQ-REP-006: Reports shall be exportable in formats including:

- PDF

- Excel (XLSX)

- CSV

- Word (DOCX)

- HTML

- PNG/JPG (for charts)

REQ-REP-007: Exported reports shall maintain formatting and layout.

REQ-REP-008: Large reports shall support pagination and sectioning.

#### 8.2.3 Scheduled Reports

REQ-REP-009: The system shall support scheduling of recurring reports.

REQ-REP-010: Scheduled reports shall be configurable for:

- Frequency (daily, weekly, monthly, quarterly)

- Specific dates/times

- Recipients (email distribution list)

- Format preferences

- Filter criteria

REQ-REP-011: Scheduled reports shall be automatically generated and distributed at specified times.

REQ-REP-012: Users shall receive confirmation when scheduled reports are sent.

REQ-REP-013: Failed report generation shall trigger alerts to administrators.

#### 8.2.4 Government & Client Templates

REQ-REP-014: The system shall support upload and use of custom report templates provided by clients or regulatory agencies.

REQ-REP-015: Template mappings shall allow system data to populate specific fields in external templates.

REQ-REP-016: The system shall include templates for common forms including:

- AIA forms (G702, G703, etc.)

- OSHA forms

- Project status reports

- Progress reports

- Handover documentation

REQ-REP-017: Template-based reports shall be validatable before submission to ensure completeness.

## 9. USER & ACCESS MANAGEMENT MODULE

### 9.1 Multi-Project Support

REQ-USER-001: The system shall support unlimited projects per organization.

REQ-USER-002: Users shall have access to multiple projects based on their roles and permissions.

REQ-USER-003: Users shall be able to switch between projects without logging out.

REQ-USER-004: The system shall provide a project selector accessible from all screens.

REQ-USER-005: Users shall be able to set a default project that loads upon login.

REQ-USER-006: Project-specific settings and preferences shall be maintained separately for each project.

### 9.2 Role-Based Permissions

REQ-USER-007: The system shall support flexible, role-based access control (RBAC).

REQ-USER-008: Standard roles shall include:

- System Administrator

- Organization Administrator

- Project Administrator

- Project Manager

- Site Manager/Supervisor

- Engineer

- QA/QC Manager

- Safety Manager

- Document Controller

- Contractor/Subcontractor

- Consultant

- Client/Owner Representative

- Read-Only User

REQ-USER-009: Organizations shall be able to create custom roles with specific permission sets.

REQ-USER-010: Permissions shall be granular, controlling access to:

- Modules and features

- View, create, edit, delete actions

- Approval authorities

- Report access

- Data fields

- Folders and documents

REQ-USER-011: Users shall be assignable to multiple roles per project.

REQ-USER-012: Role permissions shall be inheritable and overridable at project level.

REQ-USER-013: Permission changes shall take effect immediately without requiring user logout.

### 9.3 Organization-Level Access

REQ-USER-014: The system shall support hierarchical organization structures.

REQ-USER-015: Organization structures shall include:

- Parent company

- Divisions/business units

- Project teams

- Subcontractors

- Consultants

REQ-USER-016: Users shall inherit base permissions from their organization.

REQ-USER-017: Organization administrators shall manage users within their organization.

REQ-USER-018: Inter-organization permissions shall control data sharing between companies on shared projects.

REQ-USER-019: The system shall support organization-level templates, settings, and standards.

### 9.4 Two-Factor Authentication

REQ-USER-020: The system shall support two-factor authentication (2FA) for enhanced security.

REQ-USER-021: 2FA methods shall include:

- Authenticator apps (Google Authenticator, Authy, etc.)

- SMS codes

- Email codes

- Hardware tokens (optional)

REQ-USER-022: Organizations shall be able to mandate 2FA for all users.

REQ-USER-023: Users shall be able to configure trusted devices to reduce 2FA prompts.

REQ-USER-024: The system shall provide backup codes for 2FA recovery.

### 9.5 Audit & Activity Logs

REQ-USER-025: The system shall maintain comprehensive activity logs for all user actions.

REQ-USER-026: Activity logs shall capture:

- User login/logout

- Access attempts (successful and failed)

- Data access (view, download)

- Data modifications (create, edit, delete)

- Permission changes

- Configuration changes

- Report generation

- Export activities

REQ-USER-027: Activity logs shall include:

- User identity

- Timestamp

- Action type

- Affected resources

- Source (IP address, device type)

- Result (success/failure)

REQ-USER-028: Activity logs shall be searchable and filterable by user, date range, action type, and resource.

REQ-USER-029: Activity logs shall be exportable for compliance and security audits.

REQ-USER-030: Activity logs shall be tamper-proof and immutable.

REQ-USER-031: Administrators shall receive alerts for suspicious activities (multiple failed logins, unusual access patterns, etc.).

## 10. INTEGRATION & INTEROPERABILITY

### 10.1 API Access

REQ-INT-001: The system shall provide a comprehensive RESTful API for external integrations.

REQ-INT-002: API access shall be secured using API keys and OAuth 2.0 authentication.

REQ-INT-003: API documentation shall be comprehensive, including endpoints, parameters, responses, and examples.

REQ-INT-004: The API shall support all major system functions including document management, tasks, costs, and reporting.

REQ-INT-005: API rate limits shall be configurable per organization and use case.

### 10.2 Common Integration Points

REQ-INT-006: The system shall support integration with:

- Accounting systems (QuickBooks, Sage, SAP, etc.)

- ERP systems

- BIM/CAD software (Autodesk Construction Cloud, Revit, Navisworks, etc.)

- Scheduling tools (MS Project, Primavera P6, etc.)

- Document management systems

- Email systems (Outlook, Gmail)

- Single sign-on (SSO) providers

REQ-INT-007: Integrations shall support bi-directional data sync where applicable.

REQ-INT-008: Integration errors shall be logged and alert appropriate users.

### 10.3 Data Import/Export

REQ-INT-009: The system shall support bulk data import via:

- Excel spreadsheets

- CSV files

- XML

- JSON

REQ-INT-010: Import templates shall be provided for common data types.

REQ-INT-011: Import processes shall validate data and report errors before committing.

REQ-INT-012: The system shall support bulk export of all data types in common formats.

REQ-INT-013: Exports shall include all metadata and relationships.

## 11. NON-FUNCTIONAL REQUIREMENTS

### 11.1 Scalability

REQ-NFR-001: The system shall scale horizontally to support organizational growth.

REQ-NFR-002: Performance shall not degrade as data volume increases up to defined limits per module.

REQ-NFR-003: The system shall support 10,000+ concurrent users across all projects.

### 11.2 Reliability & Availability

REQ-NFR-004: The system shall maintain 99.9% uptime during business hours (excluding scheduled maintenance).

REQ-NFR-005: Scheduled maintenance windows shall be announced 7 days in advance.

REQ-NFR-006: The system shall provide automated backups at minimum daily frequency.

REQ-NFR-007: Disaster recovery capabilities shall enable restoration within 4 hours of a failure.

### 11.3 Usability

REQ-NFR-008: The user interface shall be intuitive and require minimal training for basic operations.

REQ-NFR-009: The system shall provide context-sensitive help and tooltips.

REQ-NFR-010: The mobile app interface shall be optimized for touch interaction and small screens.

REQ-NFR-011: The system shall be accessible to users with disabilities (WCAG 2.1 Level AA compliance).

### 11.4 Browser & Device Support

REQ-NFR-012: The web application shall support latest versions of Chrome, Firefox, Safari, and Edge browsers.

REQ-NFR-013: The mobile app shall support iOS 14+ and Android 10+ devices.

REQ-NFR-014: The mobile app shall function on phones and tablets.

### 11.5 Data Retention

REQ-NFR-015: Project data shall be retained for minimum 7 years after project completion (configurable per region).

REQ-NFR-016: Deleted data shall be retained in archive for recovery period (minimum 90 days) before permanent deletion.

REQ-NFR-017: Organizations shall be able to export complete project archives for long-term offline storage.

## 12. TRAINING & SUPPORT

### 12.1 Documentation

REQ-SUP-001: Comprehensive user documentation shall be provided covering all modules and features.

REQ-SUP-002: Documentation shall include:

- Getting started guides

- Module-specific user guides

- Administrator guides

- API documentation

- Video tutorials

- FAQs

REQ-SUP-003: Documentation shall be accessible within the application.

REQ-SUP-004: Documentation shall be maintained and updated with each system release.

### 12.2 Training Programs

REQ-SUP-005: Training programs shall be available for:

- End users

- Administrators

- API developers

- Super users/champions

REQ-SUP-006: Training delivery methods shall include:

- Live webinars

- Recorded video courses

- In-person training (where applicable)

- Self-paced learning modules

REQ-SUP-007: Training materials shall be customizable for organization-specific configurations.

### 12.3 Technical Support

REQ-SUP-008: Technical support shall be available via:

- Email

- Phone

- Live chat

- Support ticket system

REQ-SUP-009: Support response times shall be defined by service level agreement (SLA):

- Critical issues: 1 hour

- High priority: 4 hours

- Medium priority: 24 hours

- Low priority: 48 hours

REQ-SUP-010: The system shall include an in-app support widget for submitting tickets.

REQ-SUP-011: Support shall maintain a knowledge base of common issues and solutions.

## 13. COMPLIANCE & STANDARDS

### 13.1 Industry Standards

REQ-COMP-001: The system shall comply with ISO 19650 for information management.

REQ-COMP-002: The system shall support BIM Level 2 and Level 3 workflows.

REQ-COMP-003: Cost coding shall support CSI MasterFormat and UniFormat standards.

REQ-COMP-004: The system shall generate reports compliant with AIA contract document standards.

### 13.2 Regional Regulations

REQ-COMP-005: The system shall comply with data protection regulations applicable in deployment regions including:

- GDPR (European Union)

- CCPA (California, USA)

- PIPEDA (Canada)

- Other regional requirements

REQ-COMP-006: The system shall support data residency requirements (data stored in specific geographic regions).

REQ-COMP-007: The system shall support localized formats for dates, numbers, currencies, and measurements.

### 13.3 Security Standards

REQ-COMP-008: The system shall maintain SOC 2 Type II certification for security controls.

REQ-COMP-009: The system shall comply with ISO 27001 information security standards.

REQ-COMP-010: Regular security audits and penetration testing shall be conducted (minimum annually).